# Project Atlas: Build Plan

**AI Operating System for Small Businesses**

**Primary Use Case: Dolce Mondo Internal MVP → Vertical Expansion → Horizontal SaaS**

**Quarterback: Grok (xAI)**

**Date Started: July 10, 2026**

**Last Updated: July 10, 2026 18:30 CDT**

**Status: Phase 0 - Foundations (Knowledge Base in progress)**

## Roles

- **Grok (Primary)**: Strategy, prioritization, architecture oversight, progress tracking, business alignment to Dolce Mondo, review of all outputs, decision-making support.

- **Claude**: System design, complex prompt engineering, coding (Python/TS agents), long-context analysis, agent role definitions.

- **ChatGPT / OpenAI**: Tool integrations (Zapier, APIs, Assistants), rapid prototyping of tool-using agents, Custom GPTs.

- **You (Founder)**: Domain knowledge, data access, testing, feedback loops, final approvals, real ops validation.

## Core Principles

1. Dogfood first: Everything built must deliver measurable value to Dolce Mondo ops within days/weeks.

2. Start narrow: 3-5 agents max for MVP. Expand only after proven ROI.

3. Memory first: Shared knowledge base before fancy agents.

4. Multi-model: Right model for the job. No single AI owns everything.

5. Human-in-the-loop: Critical decisions (finance, customer, regulatory) require your approval.

6. Measurable: Every module has clear KPIs (time saved, decisions improved, revenue impact).

7. Low-code first: Use existing platforms (Claude Projects, ChatGPT Assistants, Zapier/n8n, Notion) before custom code.

8. Simple web dashboard preferred for interaction.

## High-Level Phases

### Phase 0: Foundations (This Week - July 10-17)

- [x] Document Dolce Mondo knowledge base structure.

- [in progress] Fill knowledge base with founder/business details.

- Define agent roster & Executive Module (aligned to pain points).

- Choose stack & tools (low-code + eventual web dashboard).

- Set up accounts/workspaces.

### Phase 1: Internal MVP (2-4 weeks)

- Build shared Memory/Knowledge layer (Google Docs → Claude/ChatGPT Projects + simple DB later).

- Stand up Executive + core departments: Finance (priority #1), Marketing/Sales (priority #2), Operations, Critical Thinking Partner (priority #3), Customer Service (priority #4), Business Development (priority #5).

- Daily/weekly synthesis loop for Dolce Mondo.

- Integrations: Square (sales), Excel/QuickBooks path, Canva, social, Outlook, Bank of America (manual/export first).

- Simple web dashboard prototype.

### Phase 2: Validation & Expansion (1-2 months)

- Measure ROI in real ops (reopening, e-comm, fundraising).

- Add remaining modules.

- Refine prompts & handoffs.

- Prepare for other users in food/CPG vertical.

### Phase 3: SaaS Packaging (Post-raise or 3+ months)

- Multi-tenant, onboarding, billing.

- Vertical templates.

- Horizontal expansion.

## Top 5 Pain Points (from Founder, July 10 2026)

1. Detailed real-time accounting/COGS structure tied to ops → cashflow, runway, health reports; export to QuickBooks/accountant.

2. Competent Marketing/Sales Director: ads, videos/posts, email campaigns, paid ads management, website updates/fixes.

3. Critical thinking partner: eyes on entire business, logical feedback on key decisions, foresee issues/opportunities.

4. 360 Customer Service rep that handles and relays all interactions.

5. Business Development director: navigate HR, government (local/state), regulations, strategic (less pure ops).

## Tools Inventory

Canva, Square, GoDaddy, Instagram, Facebook, X, TikTok, Excel, Word, PowerPoint, Bank of America, YouTube, ChatGPT, Claude, Outlook.

Preferred Interaction: Simple web dashboard.

## Knowledge Base Status

- Google Drive folder: Structure ready + first 3 Docs filled by founder.

- Local artifacts/knowledge_base/: Full v1 created (00–09). Ready for Claude/ChatGPT Projects. Founder can copy content into Google Docs as needed.

- Status: Knowledge base v1 complete for MVP start. Open items noted for founder enrichment.

## Immediate Next Actions

1. Design MVP agent roster mapped to pain points (done next).

2. Create Claude system design brief for Memory layer + Executive Module.

3. Start Finance Module first (pain point #1).

4. Define simple web dashboard path (low-code options).

---

**Track Progress Here**

- [x] Knowledge base structure created

- [x] Top pain points defined

- [x] Tools inventory

- [x] Knowledge base v1 complete (all files)

- [ ] Executive Module prompt designed

- [ ] MVP agent roster locked

- [ ] First Claude design brief delivered